# Project Planning Phase
## Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)
Date	: 07.03.2026
Team ID	: SWTID-2026-7835
Project Name : Product Inventory Management System (Backend)
Maximum Marks
5 Marks

# Product Backlog, Sprint Schedule and Estimation
The following table represents the product backlog and sprint planning details of the project. Each sprint contains specific development tasks along with their estimated story points, priority level, and assigned team member.
Sprint	Functional Requirement (Epic)	User Story Number	User Story / Task	Story Points	Priority	Team Members
Sprint-1	Backend Setup	USN-1	Set up the Node.js project and configure the Express server	6	High	Avaneesh
Sprint-1	Database Setup	USN-2	Establish connection with MongoDB Atlas and design the database structure	6	High	Avaneesh
Sprint-1	User Model	USN-3	Develop the User schema and implement password hashing	8	High	Avaneesh
Sprint-2	JWT Authentication	USN-4	Create register and login APIs using JWT token authentication	8	High	Avaneesh
Sprint-2	Auth Middleware	USN-5	Develop middleware for verifying JWT tokens and protecting routes	6	High	Avaneesh
Sprint-2	Product Model	USN-6	Create Product schema and link it with the userId	6	High	Avaneesh
Sprint-3	Product CRUD APIs	USN-7	Implement APIs for adding, retrieving, updating, and deleting products	10	High	Avaneesh
Sprint-3	Search API	USN-8	Develop API endpoint for product search and filtering	6	Medium	Avaneesh
Sprint-3	Authorization Logic	USN-9	Ensure users can access and manage only their own products	6	High	Avaneesh
Sprint-4	Error Handling	USN-10	Implement centralized middleware for handling application errors	6	Medium	Avaneesh
Sprint-4	API Testing	USN-11	Perform API testing using Postman and verify responses	5	Medium	Avaneesh
Sprint-4	Backend Optimization	USN-12	Improve API performance and implement validation checks	5	Medium	Avaneesh

# Project Tracker, Velocity & Burndown Chart
The following table summarizes the sprint schedule, estimated story points, and completion details for each development sprint.
Sprint	Total Story Points	Duration	Sprint Start Date	Sprint End Date (Planned)	Story Points Completed	Sprint Release Date (Actual)
Sprint-1	20	5 Days	17 Feb 2026	21 Feb 2026	20	21 Feb 2026
Sprint-2	20	5 Days	22 Feb 2026	26 Feb 2026	20	26 Feb 2026
Sprint-3	22	5 Days	27 Feb 2026	3 Mar 2026	22	3 Mar 2026
Sprint-4	16	4 Days	4 Mar 2026	8 Mar 2026	16	8 Mar 2026